## Slide 1
June 13, 2019

## Slide 3: Updates
Phase 1.1 activities
Phase 1.2
  Construction activities
  Partner coordination
Phases 1.3 and 2
  Design Activities
  Renderings

## Slide 4: Phase 1.1 activities
Manantial tile
  Many tiles delaminated
  Samples taken for testing to determine cause
  All tiles removed until cause is determined
Floating islands
  Provide additional aquatic plantings in manantial area
  Improved water quality

## Slide 5: Phase 1.2 Construction
Houston to Commerce
  Concrete pours for channel bottom and walls
  Penner’s parking deck
Commerce to Dolorosa
  Channel slab excavation
Dolorosa to Nueva
  Soil nail wall installation

## Slide 6: Phase 1.2 Construction
Commerce Street Bridge
  Full closure postponed until July 29
  South lane reopened mid-September
Dolorosa Street Bridge
  Demolition of north half of bridge started
  Traffic will be reduced to one lane until April 2020

## Slide 10: Phases 1.3 and 2 Design

## Slide 11: Phase 1.3 and Phase 2 Design
Design concepts and renderings to be presented to Bexar County Commissioners Court June 18
Approval for construction funding will be requested

## Slide 18: Partner Coordination
SAISD administration building
Camaron Street construction
  Travis to Houston block completed
  Remainder to begin in late 2019
Alameda Theater
Texas Public Radio
  Coordination ongoing

## Slide 19: Partner Coordination
Commerce Street
  Construction start postponed until October
UTSA downtown campus expansion
  Coordination ongoing
Federal Courthouse (GSA)
  Design and construction coordination meetings held
  LID coordination

## Slide 20: Partner Coordination
Executive Committee
  David Smith, County Manager, Bexar County
  Lori Houston, Assistant City Manager, City of San Antonio
  Razi Hosseini, Interim Director, Transportation and Capital Improvements, City of San Antonio
  Suzanne Scott, General Manager, San Antonio River Authority
Next Meeting – TBD

## Slide 21
QUESTIONS
& COMMENTS