## Slide 1
August 8, 2019

## Slide 3: Updates
Phase 1.2
  Construction activities
Phases 1.3 and 2
  Commissioners Court approvals
Partner Coordination

## Slide 4: Phase 1.2 Construction
Houston to Commerce
  Concrete pours
  Waterwall construction
Commerce to Dolorosa
  Concrete pours for channel bottom
Dolorosa to Nueva
  Channel excavation
  Concrete pouts

## Slide 5: Phase 1.2 Construction
Commerce Street Bridge
  All vehicle lanes closed
  South lane reopened mid-September
  October completion
Dolorosa Street Bridge
  Demolition of north half of bridge started
  Traffic will be reduced to one lane until April 2020

## Slide 9: Phases 1.3 and 2 Design

## Slide 10: Phase 1.3 and Phase 2 Design
Design concepts and renderings presented to Commissioners Court June 18
  Approval of design and construction funding
Design planning and coordination ongoing

## Slide 11: Partner Coordination
SAISD administration building
Alameda Theater
Texas Public Radio
  Construction coordination ongoing
UTSA downtown campus expansion
  East bank design coordination

## Slide 12: Partner Coordination
Commerce Street
  Design under revision to include bike lanes
Federal Courthouse (GSA)
  Ongoing design and construction coordination meetings held

## Slide 13: Partner Coordination
Executive Committee
  David Smith, County Manager, Bexar County
  Lori Houston, Assistant City Manager, City of San Antonio
  Razi Hosseini, Interim Director, Transportation and Capital Improvements, City of San Antonio
  Suzanne Scott, General Manager, San Antonio River Authority
Next Meeting – August 16

## Slide 14
QUESTIONS
& COMMENTS