## Slide 1
March 12, 2020

## Slide 2: Updates
Phase 1.2
  Construction activities
  Archaeological exploration
Phases 1.3 and 2
  Design Activities
Partner Coordination

## Slide 3
Phase 1.2 Construction

## Slide 4: Phase 1.2 Construction
Houston to Commerce
  Utility Installation
  Plaza paving
Commerce to Dolorosa
  Dolorosa street bridge
  Calder Alley Paving
  Spanish Governor’s Palace
Dolorosa to Nueva
  Site work for paseo/plaza paving

## Slide 5: Archaeological Exploration
Several foundations uncovered
  Alamo Ice House
  Supporting cistern
Original Menger Soapworks location
Original AME Church location

## Slide 9: Phase 1.3 and Phase 2 Design

## Slide 10: Phase 1.3 and Phase 2 Design
Design ongoing
Early Work Packages approved
March 2020: Construction start
July 2020: 100% completion full design
September 2020: Guaranteed Maximum Price from CMAR

## Slide 11: Partner Coordination
Phases 1 and 2 Coordination ongoing
  Camaron Street – 70% design
  TPR/Alameda – In operation
  Commerce Street – Design moving forward
  Linda Pace Foundation/Ruby City
  UTSA downtown campus expansion
  GSA/Federal Courthouse
  SAISD Administration building

## Slide 13: Partner Coordination
Executive Committee
  David Smith, County Manager, Bexar County
  Lori Houston, Assistant City Manager, City of San Antonio
  Razi Hosseini, Director, Transportation and Capital Improvements, City of San Antonio
  Suzanne Scott, General Manager, San Antonio River Authority
Next Meeting date: March 13

## Slide 14
QUESTIONS
& COMMENTS